***September 17th***

***8:00 pm to 8:30 pm***

Meet briefly and went over initial architecture and split up tasks

Action Items:

Zac is to complete:

Module Decomposition Diagram

Dependency Diagram

Class Diagram

Dale is to complete:

Interaction Diagrams

Test Specs??

Work Allocation Table

***September 18th***

***4:15pm to 4:20pm***

Meet to check the status of the diagrams

***September 19th***

Did not meet, Dale was out of town all day for Senior Design

***September 20th***

***4:15pm to 4:20pm***

Zac has finished the Module Decomposition Diagram

***September 21st***

***1:35pm to 2:25pm and 4:25pm to ??***

Realized we need a Github account for all of the documents.

-Dale created BrahmaAppDaleZach Repo

Finished the rest of the documents

Started to adjust the code to match our suggested architecture

***September 23rd***

***7:30pm to 7:35pm***

Talked about what we turned in and what we still needed to get done.

No one was stuck on anything.

Dale is going to finish the diagrams left from the last sprint.

Zac is going to start work on the extensions for the new sprint.

***September 28th***

***1:35pm to 2:25pm***

Talked about what we still needed to complete which is pretty much everything since Dale has been sick all week and Zac has had to work on AI a lot.

Dale is going to finish the diagrams.

Zac is going to continue work on the extensions.

***October 1st***

***8:00pm to 8:30pm***

Dale Finished Documents

Zach Started on Calculator Extension

***October 2nd***

Did not Meet due to Company info Sessions

***October 3rd***

***10pm-3am***

Zach Finished the Extensions and sent them to Dale

Dale updated the documents and added the extensions of the project

***October 4th***

***1:35pm-2:30pm***

Peer Evaul